SPRINT IMPLEMENTATION PLAN

FruityPOS

Pembagian Task Backend & Frontend per Sprint

Berdasarkan SRS v1.0 + v1.1 + v1.2

Total: 10 Sprint  |  10 Minggu  |  ~180 Task

Disusun oleh: Tim Sistem Analis

Tanggal: April 2026

# Overview Sprint Plan

## Prinsip Pembagian Sprint

a) Dependency-first: modul fondasi (auth, master data, lokasi) dikerjakan terlebih dahulu.

b) Backend (BE) mendahului Frontend (FE) sebesar 0.5–1 sprint agar FE bisa langsung integrasi.

c) Setiap sprint menghasilkan deliverable yang bisa di-demo/review.

d) Task dipecah sekecil mungkin (estimasi 2–8 jam per task) agar mudah dimonitoring.

e) Estimasi menggunakan satuan jam (h) untuk granularitas.

## Legenda

BE = Backend (Laravel) — warna biru FE = Frontend (React) — warna ungu QA = Testing — warna hijau Est = Estimasi jam kerja per task

## Sprint Timeline

| Sprint | Minggu | Fokus Utama | Deliverable |
| --- | --- | --- | --- |
| S1 | Minggu 1 | Project setup + Login/Auth | Bisa login 4 role |
| S2 | Minggu 2 | Manajemen Toko + User + RBAC | CRUD toko, CRUD user, role-based access |
| S3 | Minggu 3 | Data Master + Supplier | CRUD produk, kategori, UoM, supplier |
| S4 | Minggu 4 | Purchase Order + Inbound + WAC | PO workflow, inbound, HPP/WAC calculation |
| S5 | Minggu 5 | Pricing Engine | Set margin, lock harga, multi-tier, hpp_baseline |
| S6 | Minggu 6 | POS Offline + Shift | POS fungsional, shift, safeguard, diskon |
| S7 | Minggu 7 | POS Online + Offline Sync | POS Online, Dexie.js, service worker, sync |
| S8 | Minggu 8 | Mutasi + Waste + Opname | Mutasi antar-toko, waste approval, stock opname |
| S9 | Minggu 9 | Dashboard + Laporan + Reorder Point | KPI, laba-rugi, alerts, reorder point |
| S10 | Minggu 10 | Integration Testing + Polish + Deploy | UAT, bug fix, deploy production |

# Sprint 1 — Project Setup + Authentication

Minggu 1  |  Deliverable: Halaman login fungsional, 4 role bisa login, layout dasar terpasang.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S1-B01 | Install Laravel 11 fresh project, konfigurasi .env | BE | 2h | Setup |
| S1-B02 | Setup MySQL 8 database, konfigurasi koneksi | BE | 1h | Setup |
| S1-B03 | Setup Redis untuk cache & session | BE | 1h | Setup |
| S1-B04 | Install & konfigurasi Inertia.js server-side adapter | BE | 2h | Setup |
| S1-B05 | Install Laravel Sanctum, konfigurasi auth guard | BE | 2h | Setup |
| S1-B06 | Buat migration: tabel users (sesuai SRS v1.0 Bab 5) | BE | 2h | Tabel users |
| S1-B07 | Buat migration: tabel locations (sesuai SRS v1.1 Bab 4.1) | BE | 1h | Tabel locations |
| S1-B08 | Buat Model: User (dengan relasi belongsTo Location) | BE | 2h | Model |
| S1-B09 | Buat Model: Location | BE | 1h | Model |
| S1-B10 | Buat Enum: Role (owner, stockist, kasir, admin) | BE | 1h | App\Enums\Role |
| S1-B11 | Buat Middleware: RoleMiddleware (cek user role) | BE | 2h | RBAC |
| S1-B12 | Buat Middleware: LocationScope (auto-filter per toko) | BE | 3h | SRS v1.1 Bab 3.2 |
| S1-B13 | Buat AuthController: showLogin, login, logout | BE | 3h | FR Auth |
| S1-B14 | Buat LoginRequest (Form Request validation) | BE | 1h | Validation |
| S1-B15 | Konfigurasi route: GET/POST /login, POST /logout | BE | 1h | routes/web.php |
| S1-B16 | Buat DatabaseSeeder: 1 Owner + 1 Location dummy | BE | 1h | Seeder |
| S1-B17 | Setup session timeout 30 menit di config/session.php | BE | 0.5h | NFR-05 |
| S1-B18 | Setup CSRF protection verification | BE | 0.5h | NFR-07 |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S1-F01 | Install React 18 + Inertia.js client adapter via Vite | FE | 2h | Setup |
| S1-F02 | Install & konfigurasi Tailwind CSS 3 | FE | 1h | Setup |
| S1-F03 | Buat GuestLayout.jsx (layout untuk halaman login/public) | FE | 2h | Layout |
| S1-F04 | Buat AppLayout.jsx (layout utama dengan sidebar + header) | FE | 4h | Layout |
| S1-F05 | Buat komponen Sidebar.jsx (navigasi dinamis per role) | FE | 3h | Layout |
| S1-F06 | Buat komponen Header.jsx (user info, logout button) | FE | 2h | Layout |
| S1-F07 | Buat halaman Login.jsx (form username + password) | FE | 3h | Auth |
| S1-F08 | Integrasi Login.jsx dengan Inertia form submit | FE | 2h | Auth |
| S1-F09 | Handle error state: validasi gagal, credential salah | FE | 1h | Auth |
| S1-F10 | Buat halaman placeholder Dashboard.jsx ("Selamat datang") | FE | 1h | Placeholder |
| S1-F11 | Test manual: login dengan 4 role, pastikan redirect benar | QA | 2h | Auth |
| S1-F12 | Test manual: sidebar menampilkan menu sesuai role | QA | 1h | RBAC |

# Sprint 2 — Manajemen Toko + User + RBAC

Minggu 2  |  Deliverable: Owner bisa CRUD toko, CRUD user, assign role & toko. RBAC aktif.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S2-B01 | Buat migration: tambah kolom code, opened_at di locations | BE | 1h | SRS v1.1 Bab 4.1 |
| S2-B02 | Buat StoreService: create, update, toggle active, list with staff count | BE | 4h | FR-1101 s/d FR-1108 |
| S2-B03 | Buat StoreRepository (interface + Eloquent implementation) | BE | 2h | Repository |
| S2-B04 | Buat StoreController: index, store, update, toggle | BE | 3h | Controller |
| S2-B05 | Buat StoreRequest (validasi: code unique, max 10 char) | BE | 1h | FR-1102, FR-1108 |
| S2-B06 | Buat route group /stores (role:owner) | BE | 1h | SRS v1.2 Bab 6.1 |
| S2-B07 | Buat UserService: create, update, toggleActive, list per location | BE | 4h | FR-1001 s/d FR-1005 |
| S2-B08 | Buat UserRepository (interface + Eloquent) | BE | 2h | Repository |
| S2-B09 | Buat UserController: index, store, update, toggle | BE | 3h | Controller |
| S2-B10 | Buat UserRequest (validasi: username unique, role enum, location exists) | BE | 2h | Validation |
| S2-B11 | Implementasi force password change on first login | BE | 2h | FR-1002 |
| S2-B12 | Validasi: setiap toko aktif harus punya min 1 Stockist, 1 Kasir, 1 Admin | BE | 2h | FR-1104 |
| S2-B13 | Buat migration: tabel activity_logs | BE | 1h | Tabel activity_logs |
| S2-B14 | Buat AuditService: log login, create, update, delete, toggle | BE | 3h | FR-1004 |
| S2-B15 | Buat AuditRepository (interface + Eloquent) | BE | 1h | Repository |
| S2-B16 | Seeder: 3 toko + 9 staff (3 per toko) + 1 Owner | BE | 2h | Seeder |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S2-F01 | Buat halaman StoreIndex.jsx (list toko + badge jumlah staff) | FE | 3h | FR-1106 |
| S2-F02 | Buat komponen StoreForm.jsx (modal/drawer: nama, kode, alamat, telp) | FE | 3h | FR-1101 |
| S2-F03 | Buat toggle aktif/nonaktif toko dengan konfirmasi | FE | 1h | FR-1105 |
| S2-F04 | Buat warning badge jika toko belum punya staff lengkap | FE | 2h | FR-1104 |
| S2-F05 | Buat halaman UserIndex.jsx (list user, filter per toko, badge role) | FE | 3h | FR-1001 |
| S2-F06 | Buat komponen UserForm.jsx (nama, username, role dropdown, toko dropdown) | FE | 3h | FR-1001 |
| S2-F07 | Buat toggle aktif/nonaktif user | FE | 1h | FR-1003 |
| S2-F08 | Buat halaman ChangePassword.jsx (first login flow) | FE | 2h | FR-1002 |
| S2-F09 | Test: CRUD toko end-to-end, validasi kode unik | QA | 2h |  |
| S2-F10 | Test: CRUD user end-to-end, assign role & toko, RBAC enforcement | QA | 2h |  |

# Sprint 3 — Data Master + Supplier

Minggu 3  |  Deliverable: CRUD produk buah, kategori, UoM konversi, supplier, weight safeguard.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S3-B01 | Buat migration: tabel categories | BE | 1h | Tabel categories |
| S3-B02 | Buat migration: tabel products | BE | 1h | Tabel products |
| S3-B03 | Buat migration: tabel product_units | BE | 1h | Tabel product_units |
| S3-B04 | Buat migration: tabel weight_safeguards | BE | 1h | Tabel weight_safeguards |
| S3-B05 | Buat migration: tabel suppliers | BE | 1h | Tabel suppliers |
| S3-B06 | Buat Model: Category, Product, ProductUnit, WeightSafeguard, Supplier + relasi | BE | 3h | Model |
| S3-B07 | Buat CategoryService + CategoryRepository | BE | 2h | FR-107 |
| S3-B08 | Buat CategoryController: index, store, update, destroy | BE | 2h | Controller |
| S3-B09 | Buat ProductService: create, update, toggle, validateUniqueName | BE | 4h | FR-101 s/d FR-106 |
| S3-B10 | Buat ProductRepository (interface + Eloquent) | BE | 2h | Repository |
| S3-B11 | Buat ProductController: index, store, update, toggle | BE | 3h | Controller |
| S3-B12 | Buat ProductUnitController: store, update, destroy (nested under product) | BE | 2h | FR-104 |
| S3-B13 | Implementasi validasi: soft-delete rule (buah dengan transaksi tidak bisa hapus) | BE | 2h | FR-106 |
| S3-B14 | Buat SupplierService + SupplierRepository + SupplierController | BE | 3h | CRUD Supplier |
| S3-B15 | Buat WeightSafeguardController: store/update per product | BE | 2h | FR-405 |
| S3-B16 | Implementasi upload foto produk (Laravel Storage, max 2MB, JPG/PNG) | BE | 2h | FR-108 |
| S3-B17 | Route group: /master/products, /master/categories, /master/suppliers | BE | 1h | routes/web.php |
| S3-B18 | Seeder: 10 produk, 3 kategori, 2 supplier, UoM konversi | BE | 2h | Seeder |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S3-F01 | Buat halaman CategoryIndex.jsx (list + inline create/edit) | FE | 2h | FR-107 |
| S3-F02 | Buat halaman ProductIndex.jsx (list dengan filter kategori, badge aktif/nonaktif) | FE | 4h | FR-101 |
| S3-F03 | Buat komponen ProductForm.jsx (nama, SKU, kategori, base_uom, foto upload) | FE | 4h | FR-101, FR-108 |
| S3-F04 | Buat komponen ProductUnitManager.jsx (CRUD UoM konversi per produk) | FE | 3h | FR-104 |
| S3-F05 | Buat komponen WeightSafeguardForm.jsx (min/max gram per produk) | FE | 2h | FR-405 |
| S3-F06 | Buat halaman SupplierIndex.jsx + SupplierForm.jsx | FE | 3h | CRUD Supplier |
| S3-F07 | Dialog konfirmasi saat ubah konversi UoM (dampak HPP) | FE | 1h | FR-105 |
| S3-F08 | Test: CRUD produk end-to-end, unique name, foto upload | QA | 2h |  |
| S3-F09 | Test: UoM konversi, safeguard weight, supplier CRUD | QA | 2h |  |

# Sprint 4 — Purchase Order + Inbound + WAC

Minggu 4  |  Deliverable: PO workflow, inbound, kalkulasi HPP Mentah + WAC, notifikasi ke Owner.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S4-B01 | Buat migration: tabel purchase_orders (incl location_id) | BE | 1h | SRS v1.1 Bab 4.2 |
| S4-B02 | Buat migration: tabel purchase_order_items | BE | 1h | Tabel |
| S4-B03 | Buat migration: tabel inbounds (incl shipping_cost) | BE | 1h | SRS v1.2 Bab 4.1 |
| S4-B04 | Buat migration: tabel inbound_items | BE | 1h | Tabel |
| S4-B05 | Buat migration: tabel inventories | BE | 1h | Tabel |
| S4-B06 | Buat Model: PurchaseOrder, POItem, Inbound, InboundItem, Inventory + relasi | BE | 3h | Model |
| S4-B07 | Buat PurchaseOrderService: create, update, confirm, cancel | BE | 4h | FR-201 s/d FR-203 |
| S4-B08 | Buat PurchaseOrderRepository (interface + Eloquent) | BE | 2h | Repository |
| S4-B09 | Buat POController: index, store, update, confirm (LocationScope) | BE | 3h | FR-1109 |
| S4-B10 | Implementasi auto-generate PO number: PO-{STORE_CODE}-YYYYMMDD-XXXX | BE | 2h | FR-202, FR-1102 |
| S4-B11 | Buat InboundService: processReceipt (core method) | BE | 6h | FR-204 s/d FR-210 |
| S4-B12 | Implementasi kalkulasi HPP Mentah: total_buy_price / (qty x content) | BE | 2h | FR-205 |
| S4-B13 | Implementasi kalkulasi WAC: ((old_qty x old_avg) + (new_qty x new_hpp)) / total | BE | 4h | FR-206, FR-207 |
| S4-B14 | Buat InboundRepository + InventoryRepository | BE | 2h | Repository |
| S4-B15 | Buat InboundController: index, store (LocationScope) | BE | 2h | FR-1110 |
| S4-B16 | Buat Event: InboundCreated | BE | 1h | Event |
| S4-B17 | Buat Listener: RecalculateWAC (update inventories.avg_cost) | BE | 2h | Listener |
| S4-B18 | Buat Listener: SendInboundNotification (ke Owner, incl toko + HPP + WAC) | BE | 3h | FR-210 |
| S4-B19 | Buat migration: tabel notifications (Laravel built-in) | BE | 1h | Tabel |
| S4-B20 | Implementasi shipping_cost di inbound (terpisah dari HPP) | BE | 1h | FR-1216, FR-1217 |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S4-F01 | Buat halaman POIndex.jsx (list PO toko sendiri, filter status) | FE | 3h | FR-201 |
| S4-F02 | Buat komponen POForm.jsx (pilih supplier, tambah item dari katalog) | FE | 4h | FR-201 |
| S4-F03 | Buat flow confirm PO (button + konfirmasi) | FE | 1h | FR-203 |
| S4-F04 | Buat halaman InboundIndex.jsx (list inbound toko sendiri) | FE | 2h |  |
| S4-F05 | Buat komponen InboundForm.jsx (pilih PO, input qty/harga/isi, field ongkir) | FE | 5h | FR-204, FR-1216 |
| S4-F06 | Tampilkan kalkulasi HPP Mentah real-time saat input (preview) | FE | 2h | FR-205 |
| S4-F07 | Buat komponen NotificationDropdown.jsx (bell icon di header) | FE | 3h | Notifikasi |
| S4-F08 | Test: PO workflow end-to-end, inbound, HPP + WAC calculation | QA | 3h |  |
| S4-F09 | Test: notifikasi ke Owner setelah inbound | QA | 1h |  |

# Sprint 5 — Pricing Engine

Minggu 5  |  Deliverable: Owner bisa set margin, lihat HPP per toko, lock harga, multi-tier. Produk muncul di POS.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S5-B01 | Buat migration: tabel product_prices (dengan hpp_baseline) | BE | 1h | SRS v1.1 Bab 4.3 |
| S5-B02 | Buat Model: ProductPrice + relasi | BE | 1h | Model |
| S5-B03 | Buat PricingService: calculateBaseline (MAX avg_cost semua toko) | BE | 4h | FR-303, SRS v1.1 Bab 5 |
| S5-B04 | Buat PricingService: setMargin, roundHPP, calculateSellingPrice | BE | 3h | FR-302, FR-304 |
| S5-B05 | Buat PricingService: lockPrice, unlockPrice | BE | 2h | FR-306 |
| S5-B06 | Buat PricingService: createTier (multi-tier per produk) | BE | 2h | FR-305 |
| S5-B07 | Buat ProductPriceRepository (interface + Eloquent) | BE | 2h | Repository |
| S5-B08 | Buat PricingController: index (tabel HPP per toko), store, update, lock, unlock | BE | 4h | FR-301 s/d FR-310 |
| S5-B09 | Buat query: daftar avg_cost per toko per produk untuk tampilan Pricing Engine | BE | 2h | FR-303 |
| S5-B10 | Buat Event: PriceLocked | BE | 1h | Event |
| S5-B11 | Buat Listener: SyncPriceToAllBranches (broadcast via Echo) | BE | 2h | FR-308 |
| S5-B12 | Implementasi: produk tanpa harga locked tidak muncul di query POS | BE | 1h | FR-307 |
| S5-B13 | Implementasi hpp_baseline auto-recalc saat InboundCreated | BE | 2h | SRS v1.1 Bab 5.5 |
| S5-B14 | Implementasi notifikasi HPP delta ke Owner (saat baseline berubah) | BE | 3h | FR-310 |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S5-F01 | Buat halaman PricingIndex.jsx (list produk, status Pending/Locked) | FE | 3h | FR-301 |
| S5-F02 | Buat komponen PricingDetail.jsx (tabel avg_cost per toko + qty) | FE | 4h | FR-303 |
| S5-F03 | Buat komponen MarginCalculator.jsx (input margin%, preview harga real-time) | FE | 3h | FR-302 |
| S5-F04 | Buat komponen HPPRounder.jsx (input pembulatan, tampil harga final) | FE | 2h | FR-304 |
| S5-F05 | Buat komponen TierManager.jsx (tambah/edit tier: Ecer, Grosir) | FE | 3h | FR-305 |
| S5-F06 | Buat button Lock/Unlock dengan konfirmasi | FE | 1h | FR-306 |
| S5-F07 | Tampilkan preview margin aktual per toko di samping harga jual | FE | 2h | SRS v1.1 Bab 5.3 |
| S5-F08 | Test: full pricing flow end-to-end, lock, cek produk muncul di POS query | QA | 2h |  |

# Sprint 6 — POS Offline + Shift Management

Minggu 6  |  Deliverable: POS Kasir fungsional penuh (online mode), shift buka/tutup, diskon, safeguard.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S6-B01 | Buat migration: tabel shifts | BE | 1h | Tabel shifts |
| S6-B02 | Buat migration: tabel transactions (incl discount_note) | BE | 2h | Tabel + SRS v1.2 |
| S6-B03 | Buat migration: tabel transaction_items | BE | 1h | Tabel |
| S6-B04 | Buat Model: Shift, Transaction, TransactionItem + relasi | BE | 2h | Model |
| S6-B05 | Buat ShiftService: open, close, calculateReconciliation | BE | 3h | FR-401, FR-411 |
| S6-B06 | Buat ShiftRepository + ShiftController | BE | 2h |  |
| S6-B07 | Buat POSOfflineService: processTransaction (core method) | BE | 6h | FR-402 s/d FR-413 |
| S6-B08 | Implementasi: snapshot hpp_at_sale dari inventories.avg_cost saat transaksi | BE | 2h | FR-412 |
| S6-B09 | Implementasi: validasi safeguard berat (query weight_safeguards) | BE | 2h | FR-405 |
| S6-B10 | Implementasi: validasi diskon (discount <= subtotal, discount_note wajib) | BE | 2h | FR-1201 s/d FR-1203 |
| S6-B11 | Buat Event: TransactionCompleted | BE | 1h | Event |
| S6-B12 | Buat Listener: DeductSalesInventory (kurangi stok) | BE | 2h | Listener |
| S6-B13 | Buat POSOfflineController: index (katalog + harga locked), store | BE | 3h | Controller |
| S6-B14 | Implementasi auto-generate transaction number: TRX-{CODE}-YYYYMMDD-XXXX | BE | 1h |  |
| S6-B15 | Buat Event: ShiftClosed + Listener: CalculateShiftReconciliation | BE | 2h | Event/Listener |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S6-F01 | Buat halaman POSOffline.jsx (layout: grid produk kiri, keranjang kanan) | FE | 5h | FR-402 |
| S6-F02 | Buat komponen ProductGrid.jsx (search, filter kategori, quick-button) | FE | 3h | FR-403 |
| S6-F03 | Buat komponen POSCart.jsx (list item, qty, subtotal, hapus item) | FE | 3h |  |
| S6-F04 | Buat komponen WeightInput.jsx (input gramasi + validasi safeguard) | FE | 3h | FR-404, FR-405 |
| S6-F05 | Buat komponen DiscountInput.jsx (field diskon + discount_note wajib) | FE | 2h | FR-1201, FR-1202 |
| S6-F06 | Buat komponen PaymentModal.jsx (input bayar, hitung kembalian, metode) | FE | 3h | FR-407 |
| S6-F07 | Buat fitur Hold/Resume transaksi (simpan keranjang temporary) | FE | 3h | FR-406 |
| S6-F08 | Buat komponen ReceiptPreview.jsx (struk digital, trigger browser print) | FE | 2h | FR-408 |
| S6-F09 | Buat halaman ShiftPage.jsx (buka shift, rekap, tutup shift) | FE | 3h | FR-401, FR-411 |
| S6-F10 | Buat komponen ShiftOpenModal.jsx (input saldo awal) | FE | 1h |  |
| S6-F11 | Buat komponen ShiftCloseModal.jsx (input saldo aktual, tampil selisih) | FE | 2h | FR-411 |
| S6-F12 | Test: full POS flow, safeguard, diskon, shift buka/tutup | QA | 3h |  |

# Sprint 7 — POS Online + Offline Sync

Minggu 7  |  Deliverable: POS Online fungsional, Dexie.js offline storage, service worker, auto-sync.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S7-B01 | Buat migration: tabel online_order_details | BE | 1h | Tabel |
| S7-B02 | Buat Model: OnlineOrderDetail + relasi 1:1 dengan Transaction | BE | 1h | Model |
| S7-B03 | Buat POSOnlineService: processOrder (incl customer, kurir, ongkir) | BE | 4h | FR-501 s/d FR-506 |
| S7-B04 | Buat POSOnlineController: index, store | BE | 2h | Controller |
| S7-B05 | Implementasi label Penjualan Online di transaction.type = 'online' | BE | 1h | FR-505 |
| S7-B06 | Buat OfflineSyncService: syncTransactions (dedup via offline_uuid) | BE | 4h | FR-410 |
| S7-B07 | Buat POSOfflineController@sync endpoint (POST /pos/offline/sync) | BE | 2h | FR-410 |
| S7-B08 | Implementasi dedup logic: reject jika offline_uuid sudah ada | BE | 2h |  |
| S7-B09 | Implementasi batch sync: terima array transaksi, proses sequentially | BE | 2h |  |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S7-F01 | Buat halaman POSOnline.jsx (form pelanggan, item, kurir, ongkir) | FE | 5h | FR-501 s/d FR-504 |
| S7-F02 | Buat komponen CustomerForm.jsx (nama, telp, alamat, platform dropdown) | FE | 2h | FR-501, FR-502 |
| S7-F03 | Buat komponen DeliveryForm.jsx (kurir, metode kirim, ongkir) | FE | 2h | FR-503 |
| S7-F04 | Buat komponen PaymentMethodSelector.jsx (transfer, ewallet, COD, marketplace) | FE | 2h | FR-504 |
| S7-F05 | Setup Dexie.js: definisi schema offline DB (products, prices, transactions) | FE | 3h | FR-409 |
| S7-F06 | Buat lib/offlineDB.js: CRUD operations untuk Dexie | FE | 2h |  |
| S7-F07 | Buat hook useOfflineSync.js: deteksi koneksi, auto-sync pending transactions | FE | 4h | FR-410 |
| S7-F08 | Implementasi service worker (Workbox) untuk cache asset POS | FE | 3h | FR-409 |
| S7-F09 | Implementasi offline indicator di header POS (online/offline badge) | FE | 1h |  |
| S7-F10 | Modifikasi POSOffline.jsx: simpan ke Dexie jika offline, ke server jika online | FE | 3h | FR-409 |
| S7-F11 | Implementasi UUID v4 generation per transaksi offline | FE | 1h |  |
| S7-F12 | Test: POS Online end-to-end, data pelanggan tersimpan | QA | 2h |  |
| S7-F13 | Test: simulate offline → transaksi → online → auto-sync → verify di server | QA | 3h |  |

# Sprint 8 — Mutasi Stok + Waste + Stock Opname

Minggu 8  |  Deliverable: Mutasi antar-toko, waste submission + approval, stock opname + adjustment.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S8-B01 | Buat migration: tabel stock_mutations + stock_mutation_items | BE | 2h | Tabel |
| S8-B02 | Buat migration: tabel waste_requests + waste_request_items | BE | 2h | Tabel |
| S8-B03 | Buat migration: tabel stock_opnames + stock_opname_items | BE | 2h | Tabel |
| S8-B04 | Buat Model: semua 6 model + relasi | BE | 3h | Model |
| S8-B05 | Buat MutationService: create, ship, receive, complete | BE | 5h | FR-601 s/d FR-605 |
| S8-B06 | Implementasi WAC recalc di toko tujuan saat mutasi received | BE | 3h | FR-604, SRS v1.2 Bab 3 |
| S8-B07 | Buat MutationRepository + MutationController | BE | 3h |  |
| S8-B08 | Buat Event: MutationShipped, MutationReceived + Listeners | BE | 3h | Event/Listener |
| S8-B09 | Buat WasteService: submit, approve, reject | BE | 4h | FR-701 s/d FR-706 |
| S8-B10 | Implementasi foto upload wajib untuk waste (Laravel Storage) | BE | 2h | FR-701 |
| S8-B11 | Buat WasteRepository + WasteController | BE | 3h |  |
| S8-B12 | Buat Event: WasteSubmitted, WasteApproved + Listeners | BE | 3h | Event/Listener |
| S8-B13 | Buat StockOpnameService: startSession, inputCounts, submit, approve | BE | 5h | FR-801 s/d FR-806 |
| S8-B14 | Implementasi snapshot stok saat sesi opname dimulai | BE | 2h | FR-801 |
| S8-B15 | Buat OpnameRepository + OpnameController | BE | 3h |  |
| S8-B16 | Implementasi stok adjustment setelah Owner approve | BE | 2h | FR-805 |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S8-F01 | Buat halaman MutationIndex.jsx (list mutasi, filter status) | FE | 2h |  |
| S8-F02 | Buat komponen MutationForm.jsx (toko tujuan, item, qty) | FE | 3h | FR-601 |
| S8-F03 | Buat flow button: Ship → Receive → Complete (status transitions) | FE | 3h | FR-602 |
| S8-F04 | Buat komponen ReceiveConfirmation.jsx (input qty diterima, hitung loss) | FE | 2h | FR-604, FR-605 |
| S8-F05 | Buat halaman WasteIndex.jsx (Stockist: submit form, Owner: approval list) | FE | 3h | FR-701 |
| S8-F06 | Buat komponen WasteForm.jsx (produk, qty, alasan, foto upload) | FE | 3h | FR-701 |
| S8-F07 | Buat komponen WasteApproval.jsx (Owner: lihat detail + foto, approve/reject) | FE | 3h | FR-704, FR-705 |
| S8-F08 | Buat halaman OpnameIndex.jsx + OpnameForm.jsx (input hitungan fisik) | FE | 4h | FR-801, FR-802 |
| S8-F09 | Buat komponen OpnameResult.jsx (tabel selisih, nilai penyusutan) | FE | 2h | FR-803 |
| S8-F10 | Buat flow Owner approval untuk opname adjustment | FE | 2h | FR-805 |
| S8-F11 | Test: mutasi end-to-end, waste approval flow, opname + adjustment | QA | 3h |  |

# Sprint 9 — Dashboard + Laporan + Reorder Point

Minggu 9  |  Deliverable: Dashboard Owner, semua laporan, reorder point dengan alert real-time.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S9-B01 | Buat migration: tabel reorder_points | BE | 1h | SRS v1.2 Bab 3.3 |
| S9-B02 | Buat Model: ReorderPoint + relasi | BE | 1h | Model |
| S9-B03 | Buat ReorderPointService: set, update, toggle, checkThreshold | BE | 4h | FR-1207 s/d FR-1215 |
| S9-B04 | Buat ReorderPointRepository + ReorderPointController | BE | 3h |  |
| S9-B05 | Buat Listener: CheckReorderPoint (attach ke 3 events) | BE | 4h | SRS v1.2 Bab 3.4 |
| S9-B06 | Implementasi cooldown 1 jam per produk per toko | BE | 2h | FR-1214 |
| S9-B07 | Buat DashboardService: KPI harian (revenue, laba, transaksi, alerts) | BE | 4h | FR-901 |
| S9-B08 | Buat DashboardController: index (Owner dashboard) | BE | 2h |  |
| S9-B09 | Buat ReportService: profitLoss (struktur baru v1.2 incl ongkir + diskon) | BE | 5h | FR-902, SRS v1.2 Bab 5 |
| S9-B10 | Buat ReportService: salesByChannel (offline per toko vs online per platform) | BE | 3h | FR-903 |
| S9-B11 | Buat ReportService: inventoryReport (stok per toko + avg_cost, filter low stock) | BE | 3h | FR-904 |
| S9-B12 | Buat ReportService: wasteReport (tren per item per bulan) | BE | 2h | FR-905 |
| S9-B13 | Buat ReportService: shiftReport (per kasir, filtered by role) | BE | 2h | FR-906, FR-907 |
| S9-B14 | Buat ReportService: discountReport (filter discount > 0) | BE | 2h | FR-1205 |
| S9-B15 | Buat ReportService: shippingCostReport (total ongkir per toko per periode) | BE | 2h | FR-1218 |
| S9-B16 | Buat ReportService: hppComparisonReport (avg_cost per toko per produk) | BE | 2h | FR-1111 |
| S9-B17 | Buat ReportController: semua endpoint laporan | BE | 3h |  |
| S9-B18 | Setup Laravel Echo + Soketi untuk real-time notifications | BE | 3h | Realtime |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S9-F01 | Buat halaman OwnerDashboard.jsx (KPI cards, revenue per toko, notifikasi) | FE | 5h | FR-901 |
| S9-F02 | Buat komponen KPICards.jsx (revenue, laba, transaksi, waste pending, low stock) | FE | 2h |  |
| S9-F03 | Buat komponen RevenueByStore.jsx (bar chart per toko) | FE | 2h |  |
| S9-F04 | Buat komponen LowStockAlerts.jsx (list produk di bawah threshold) | FE | 2h | FR-1213 |
| S9-F05 | Buat halaman ReportProfitLoss.jsx (tabel laba-rugi, filter periode) | FE | 4h | FR-902 |
| S9-F06 | Buat halaman ReportSales.jsx (breakdown per kanal/toko/platform) | FE | 3h | FR-903 |
| S9-F07 | Buat halaman ReportInventory.jsx (stok per toko, avg_cost, highlight highest) | FE | 3h | FR-904 |
| S9-F08 | Buat halaman ReportWaste.jsx (tren chart per bulan) | FE | 2h | FR-905 |
| S9-F09 | Buat halaman ReportShifts.jsx (per kasir, Kasir/Admin lihat shift sendiri) | FE | 2h | FR-906 |
| S9-F10 | Buat halaman ReportDiscount.jsx (filter transaksi dengan diskon) | FE | 2h | FR-1205 |
| S9-F11 | Buat halaman ReorderPointIndex.jsx (list threshold per produk per toko) | FE | 3h | FR-1207 |
| S9-F12 | Buat komponen ReorderPointForm.jsx (pilih produk, set min_qty) | FE | 2h | FR-1207 |
| S9-F13 | Implementasi real-time notification via Echo (bell icon update live) | FE | 3h |  |
| S9-F14 | Test: dashboard data accuracy, semua laporan, reorder point alert | QA | 3h |  |

# Sprint 10 — Integration Testing + Polish + Deploy

Minggu 10  |  Deliverable: Sistem production-ready. UAT sign-off. Go-live.

## Backend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S10-B01 | Tulis unit test: AuthService (login, logout, session timeout) | BE | 2h | Testing |
| S10-B02 | Tulis unit test: InboundService (HPP calculation, WAC) | BE | 3h | Testing |
| S10-B03 | Tulis unit test: PricingService (baseline, lock, margin calc) | BE | 3h | Testing |
| S10-B04 | Tulis unit test: POSOfflineService (transaction, safeguard, discount) | BE | 3h | Testing |
| S10-B05 | Tulis unit test: MutationService (status transitions, WAC recalc) | BE | 2h | Testing |
| S10-B06 | Tulis unit test: WasteService (approve/reject, stok deduction) | BE | 2h | Testing |
| S10-B07 | Tulis unit test: ReorderPointService (threshold check, cooldown) | BE | 2h | Testing |
| S10-B08 | Tulis integration test: full PO → Inbound → Pricing → POS → Report flow | BE | 4h | Testing |
| S10-B09 | Tulis integration test: RBAC enforcement (setiap role akses benar) | BE | 2h | Testing |
| S10-B10 | Tulis integration test: LocationScope isolation (data antar-toko tidak bocor) | BE | 2h | NFR-16 |
| S10-B11 | Performance test: POS response time < 2 detik | BE | 2h | NFR-01 |
| S10-B12 | Setup production server (Nginx, PHP-FPM, MySQL, Redis, SSL) | BE | 4h | Deploy |
| S10-B13 | Setup Laravel queue worker (Supervisor) untuk async jobs | BE | 2h | Deploy |
| S10-B14 | Konfigurasi HTTPS/TLS, CORS, production .env | BE | 2h | NFR-06 |
| S10-B15 | Run migration + seeder di production | BE | 1h | Deploy |
| S10-B16 | Buat deployment script (git pull, migrate, cache clear, queue restart) | BE | 2h | Deploy |

## Frontend Tasks

| ID | Task | Type | Est | FR / Ref |
| --- | --- | --- | --- | --- |
| S10-F01 | Tulis Vitest: komponen POS (cart, payment, safeguard) | FE | 3h | Testing |
| S10-F02 | Tulis Vitest: komponen Pricing Engine (margin calc, tier) | FE | 2h | Testing |
| S10-F03 | Tulis Vitest: offline sync hook (Dexie CRUD, UUID gen, sync flow) | FE | 3h | Testing |
| S10-F04 | Cross-browser testing: Chrome, Firefox, Safari, Edge | QA | 3h | NFR-14 |
| S10-F05 | Responsive testing: desktop, tablet (POS usage) | QA | 2h |  |
| S10-F06 | UAT dengan Owner: dashboard, pricing, approval flows | QA | 4h | UAT |
| S10-F07 | UAT dengan Stockist: PO, inbound, mutasi, waste, opname | QA | 4h | UAT |
| S10-F08 | UAT dengan Kasir: POS offline, shift, diskon, struk | QA | 3h | UAT |
| S10-F09 | UAT dengan Admin: POS online, data pelanggan, kurir | QA | 2h | UAT |
| S10-F10 | Bug fixing dari hasil UAT (buffer) | FE | 8h | Buffer |
| S10-F11 | Bug fixing backend dari hasil UAT (buffer) | BE | 8h | Buffer |
| S10-F12 | Build production assets (Vite build, optimize) | FE | 1h | Deploy |
| S10-F13 | Go-live deployment + smoke test production | QA | 2h | Deploy |
| S10-F14 | Handover dokumentasi: deployment guide, user manual singkat | QA | 4h | Docs |

# Ringkasan Sprint Plan

| Sprint | Fokus | BE Tasks | FE Tasks | QA Tasks | Total |
| --- | --- | --- | --- | --- | --- |
| S1 | Setup + Auth | 18 | 12 | — | 30 |
| S2 | Toko + User + RBAC | 16 | 10 | — | 26 |
| S3 | Data Master + Supplier | 18 | 9 | — | 27 |
| S4 | PO + Inbound + WAC | 20 | 9 | — | 29 |
| S5 | Pricing Engine | 14 | 8 | — | 22 |
| S6 | POS Offline + Shift | 15 | 12 | — | 27 |
| S7 | POS Online + Offline Sync | 9 | 13 | — | 22 |
| S8 | Mutasi + Waste + Opname | 16 | 11 | — | 27 |
| S9 | Dashboard + Laporan + Reorder | 18 | 14 | — | 32 |
| S10 | Testing + Deploy | 16 | 14 | — | 30 |
|  | TOTAL | 160 | 112 | — | ~272 tasks |

DEPENDENCY CHAIN: S1 (Auth) → S2 (Toko/User) → S3 (Master) → S4 (PO/Inbound/WAC) → S5 (Pricing) → S6 (POS Offline) → S7 (POS Online + Sync) → S8 (Mutasi/Waste/Opname) → S9 (Dashboard/Laporan/Reorder) → S10 (Testing/Deploy) Setiap sprint BE mendahului FE. Sprint S6-S7 dan S8 bisa partially overlap jika ada 2+ developer.

— Akhir Dokumen Sprint Plan FruityPOS —